PROJECT EVOLUTION LOG

QuietMel Project Iteration History

Complete development history from the initial MVP to cloud-served help manuals

A code-backed operating baseline for future maintainers

Recorded period: 3-10 August 2026

Code baseline: main / 0ffe2b3

Evidence: Git history, current files, migrations, model outputs, and deployment configuration

Each entry distinguishes what was introduced from what remains current

# How to read this history

This log expands the Git commit subjects into product goals, code changes, replacements, and current status. Merge commits and deployment-marker commits are retained for traceability, but feature truth comes from the final code and the non-merge commits.

Current endpoint As of 10 August 2026, QuietMel includes live pedestrian data, persistent sensor locations, a database-backed six-hour forecast, multi-route quietness ranking, nearby quiet-place discovery, location-aware navigation, settings, onboarding, and private Supabase help manuals. Authentication has been deliberately removed.

# 1. Iteration stages

| Stage | Date | Outcome | Current status |
| --- | --- | --- | --- |
| MVP shell | 03 Aug | Responsive map, static crowd and route prototypes | Map shell remains; static crowd data replaced |
| Backend and live data | 05 Aug | Express, Supabase, live sensors, three map layers | Core remains; authentication removed later |
| Place scenes | 06 Aug | Google place categories and preferences | Categories remain; preferences moved to localStorage |
| Forecast implementation | 08 Aug | Two-year model, database profiles, six-hour animation | Current runtime baseline |
| Route planning | 08 Aug | Google alternatives plus quiet-route scoring | Expanded to selectable multi-route UI |
| Product completion | 09 Aug | Settings, tour, nearby quiet places, deployment fixes | Current interaction baseline |
| Help centre | 10 Aug | Static PDFs followed by private cloud delivery | Runtime is backend-only |

# 2. Complete commit-by-commit record

| Commit | Date | Subject | Implemented change | Current relationship |
| --- | --- | --- | --- | --- |
| 69f5be6 | 03 Aug | Initialize QuietMel MVP | Created the React/Vite/TypeScript project, responsive map, static route/place/crowd prototypes, styles, README, and product brief. | Static crowd sources were replaced; some demo assets remain. |
| b905143 | 05 Aug | Add authentication and live pedestrian sensor map | Added Express, Supabase clients, health RPC, pedestrian_sensors migration, City live API, sensor catalogue, refresh, layers, AuthPanel, Turnstile, and auth routes. | Live architecture remains; auth and Turnstile were later removed. |
| 4b4e2e7 | 05 Aug | Change dev run on network automatically | Updated development scripts to expose Vite on the network and run frontend and backend together through concurrently. | Still used by npm run dev. |
| 03babd0 | 06 Aug | Quick scene areas and route planning | Added eleven Google Place categories, quick filters, place walking routes, a user preference API/table, and forecast training documentation. | Place scenes remain; server-side user preferences were removed. |
| ce276d8 | 06 Aug | Delete tmp directory | Removed document-generation scripts, rendered PNGs, intermediate PDFs, and temporary DOCX files. | Repository cleanup. |
| 9f575ba | 07 Aug | Fix duplicate mobile filter button | Corrected overlapping desktop/mobile category controls and removed remaining Office lock and temporary files. | Mobile fix remains. |
| 9cd5ffe | 07 Aug | Merge main | Synchronised branch history. | Merge node only. |
| 37e366f | 08 Aug | Remove login and implement six-hour forecast | Deleted auth, Turnstile, backend preferences, and the user preference migration. Added the training pipeline, 67,200 profiles, validation metrics, forecast migration/import, API, and 25-frame UI. | Defines the no-account product and current forecast baseline. |
| 865dbda | 08 Aug | Merge pull request #2 | Merged the no-login and forecast implementation branch. | Merge node. |
| 0b2582b | 08 Aug | First navigation version | Added origin/destination search, Google route alternatives, Express crowd scoring, route sheet, start/end navigation, and real route overlays. | Later refined for multi-route selection and UI. |
| 8697875 | 09 Aug | Landing instructions and project completion | Completed route ranking and solid/dashed rendering; added settings, Original/Dark themes, language entry, five-step tour, nearby quiet place, permission gating, and UI refinements. | Current product UX baseline; localisation remains partial. |
| 5c7ebe7 | 09 Aug | Merge pull request #4 | Merged navigation and product-completion work. | Merge node. |
| f6147c1 | 09 Aug | Exclude local model assets | Added .vercelignore so model training assets are not uploaded to Vercel. | Later expanded to exclude output/. |
| f192cff | 09 Aug | Prepare complete QuietMel release | Recorded a production-release preparation milestone with no separate file diff. | Deployment marker. |
| e7cabc7 | 09 Aug | Route Vercel API requests to Express | First attempted a catch-all api/[...path].ts Function for production API routing. | Replaced in the next commit. |
| ae3a527 | 09 Aug | Route production API requests to Express | Removed the catch-all Function and added vercel.json rewrites from /api/:path* to the single Express entry. | Current production routing design. |
| f2955e2 | 10 Aug | Add user manuals | Generated three two-page PDFs and added /help, a manual sidebar, downloads, settings entry, and Safari autocomplete click protection. | Help UI remains; public static PDFs were removed next. |
| 0ffe2b3 | 10 Aug | Serve manuals from the cloud | Added help_manuals, a private bucket, help API, one-hour signed URLs, upload script, and removed all local runtime PDF fallback. | Current HEAD and help-delivery design. |

# 3. Feature lifecycle

## 3.1 Crowd data: prototype to live to forecast

03 Aug: sensoryPressure.ts and sensoryForecast.ts provided static demo heat data.

05 Aug: City of Melbourne past-hour minute counts replaced static live data; a 60-second cache and stable sensor table were added.

08 Aug: hourly-gradient-v1 added a two-year historical model. Runtime prediction was changed to read Supabase only, with no local model fallback.

Current: live heatmap is default; forecast is requested on demand and animates six future hours; zero values draw no heat.

## 3.2 Identity and preferences: added, simplified, removed

05 Aug: email authentication, Turnstile, AuthPanel, and auth routes were introduced.

06 Aug: user_map_preferences and a preference API were added.

08 Aug: the product moved to a no-login model; auth, CAPTCHA, preference table, and backend preference routes were removed.

Current: theme, language, tour completion, and quick categories are stored only in localStorage.

## 3.3 Routes: demo to Google alternatives to crowd ranking

The MVP used demoRoutes for route visualisation.

The first real route version requested Google walking alternatives and sent compact geometry to Express for live-plus-forecast scoring.

The completed version exposes multiple ranked choices, a solid selected line, dashed alternatives, priority, overall score, average/peak crowd, and coverage.

Nearby quiet-place routing is a separate fast path: semantic place category plus distance, then Google's fastest route without quiet-route scoring.

## 3.4 Help delivery: static public files to private cloud

The first 10 Aug version placed PDF copies in both output/pdf and public/help.

The second version deleted public/help and added Supabase metadata and a private Storage bucket.

HelpLibrary now loads a catalogue and then requests a one-hour signed URL for the selected manual. There is no local runtime fallback.

output/pdf remains an upload source only and is excluded from Vercel.

# 4. Database migration history

| Migration | Object | Purpose | Current status |
| --- | --- | --- | --- |
| 20260805000100_health_check.sql | public.health_check() | Verify Express-to-Supabase connectivity | Retained; service_role execute only |
| 20260805000200_pedestrian_sensors.sql | pedestrian_sensors | Stable sensor catalogue and source fallback | Retained with RLS |
| 20260806000100_user_map_preferences.sql | User preference table | Cross-device preferences during login phase | Deleted from repository; should not be used |
| 20260808000100_crowd_hourly_profiles.sql | crowd_hourly_profiles | Six-hour forecast profiles | Retained; removes 28, 65, 78 |
| 20260810000100_help_manuals.sql | help_manuals and private bucket | Cloud help centre | Retained; 10 MB PDF-only bucket |

Migration-history warning Deleting a migration file does not remove an object that was already created in an early Supabase project. If user_map_preferences still exists online, remove it only through a new explicit drop migration after confirming that no data or code depends on it.

# 5. Model and data artifacts

| File | Date / range | Purpose | Deployment status |
| --- | --- | --- | --- |
| model/train_crowd_profiles.py | 07 Aug 2026 | Download, clean, grid, fallback, gradient, validate | Not deployed |
| model/output/crowd_hourly_profiles.csv | 07 Aug 2024 - 06 Aug 2026 | 67,200-row import contract | Imported to Supabase; not deployed |
| model/output/model_metadata.json | 07 Aug 2026 | Window, quality, row counts, version audit | Not deployed |
| model/output/validation_metrics.csv | Latest 28-day holdout | MAE/WAPE for 99 test sensors | Not deployed |
| scripts/import-forecast.mjs | 08 Aug 2026 | Validate and batch-import profiles | Maintenance command |
| output/pdf/*.pdf | 10 Aug 2026 | Manual upload source | Not deployed; Storage is runtime source |
| scripts/upload-help-manuals.mjs | 10 Aug 2026 | Upload PDFs and upsert metadata | Maintenance command |

# 6. UI and interaction evolution

| Feature | Final behaviour | Primary files |
| --- | --- | --- |
| Live refresh | Fixed map control, loading animation, refresh=1 no-cache request | CrowdRefreshButton.tsx; useLiveCrowd.ts |
| Layer control | Heatmap/Sensors/Combined dialog with sensor availability signal | MapLayersControl.tsx |
| Sensor details | Marker click, close button, 220 ms pointer-leave close, dynamic Google summary | MapView.tsx |
| Search panel | Collapsed original search; expanded start/destination; remains while loading; closes on route ready | RouteSearchPanel.tsx |
| Safari autocomplete | pointerdown prevents input blur from removing suggestions before click | RouteSearchPanel.tsx |
| Multi-route map | Recommended solid line, alternatives dashed, map/list selection | MapView.tsx; RoutePlanner.tsx |
| Nearby quiet place | Fixed bottom-right control, location gate, dedicated loader | App.tsx; app.css |
| Settings | Top-right dialog with Original/Dark, language, tutorial, and help | AppSettings.tsx |
| First-run tour | Modal shade blocks background and tracks five target bounds | OnboardingTour.tsx |
| Help reader | New page, document sidebar, private signed PDF object | HelpLibrary.tsx; help.css |

# 7. Deployment and production-routing fixes

The first Vercel release served the frontend but returned 404 for /api/crowd/live and /api/crowd/forecast.

A catch-all Function was attempted first; the final design uses one api/index.ts Express entry plus vercel.json rewrites.

Current rewrite order is /api/:path* -> /api, followed by /:path* -> /index.html.

model/ and output/ are excluded to reduce the deployment bundle and enforce database-backed runtime data.

The 10 Aug production project is quietmel. The recorded deployment URL is quietmel-9smhc4yco-nariyirms-projects.vercel.app and the stable domain is quietmel.vercel.app.

# 8. Replaced or removed files

| Removed / superseded item | Original purpose | Replacement |
| --- | --- | --- |
| src/data/sensoryPressure.ts | Simulated live heatmap | City of Melbourne live API |
| sensoryForecast.ts / SensoryForecast.tsx | Simulated forecast | Supabase hourly-gradient-v1 and ForecastControls |
| server/routes/auth.ts / AuthPanel / auth.ts | Email authentication | No-login product |
| TurnstileWidget.tsx | Cloudflare human verification | Removed with authentication |
| server/routes/preferences.ts | Cloud user category preferences | quietmel.map-preferences localStorage |
| user_map_preferences migration | User preference table | No longer required; explicit drop if still online |
| api/[...path].ts | Vercel API catch-all | vercel.json rewrite plus api/index.ts |
| public/help/*.pdf | Static help delivery | Private Supabase Storage and signed URLs |
| tmp/forecast-guide-render/* | Document QA intermediates | Deleted; not runtime assets |

# 9. Current repository inventory

Runtime code: src/, server/, and api/.

Database: four current SQL files under supabase/migrations/.

Model: model/README.md, train_crowd_profiles.py, requirements.txt, and three output artifacts.

Maintenance scripts: import-forecast.mjs, upload-help-manuals.mjs, and generate-help-manuals.py.

Documentation: README.md, PRODUCT.md, forecast training documentation, team information, and the English handover documents.

Deployment: vercel.json, .vercelignore, and a local non-committed .vercel project link.

# 10. Template for future iteration entries

| Field | Required record |
| --- | --- |
| Version / date / commit | A unique pointer to the code |
| Product objective | The user problem and scope |
| Code changes | Primary files and modules |
| Data contract | Added/removed fields, units, enums, thresholds |
| Database migration | Filename, production status, rollback |
| Third-party configuration | Google, Supabase, or Vercel changes |
| Test evidence | Lint, build, API, browser, and device checks |
| Deployment | Production URL, deployment ID, environment changes |
| Compatibility and risk | Known follow-up work |

Change-log rule Any change that affects displayed metrics, forecast outputs, database structure, API responses, privacy boundaries, or production routing must also update the maintenance handbook.

End of iteration history.